REPORT PERIOD: [FROM – TO]
REPORT DATE: [DD-MM-YYYY]
REPORT NUMBER: [E.G.03]

CONSULTANT/CONTRACTOR NAME

CLIENT: [CLIENT/AGENCY NAME]

[PROJECT TITLE]

FOR

PROGRESS REPORT

PREPARED BY:

- Table of Contents

List of figures	2

List of Tables	2

Abbreviations	2

Executive Summary	3

1. Project Overview	1

1.1. Background	1

1.2. Contract Data	1

2. Physical Progress	1

3. Financial Progress	2

4. Work Completed	2

5. Work Planned for Next Period	2

6. Key Issues and Constraints	2

7. Risk Monitoring	3

8. Health, Safety, and Environment (HSE)	3

9. Photographic Records	3

10. Summary and Recommendations	3

11. Annexes	1

A. Updated Gantt Chart	1

B. Detailed Measurement Sheets	1

C. Updated Risk Register	1

D. HSE Reports	1

E. Meeting Minutes	1

# List of figures

No table of figures entries found.

# List of Tables

No table of figures entries found.

# Abbreviations

Provide your list of abbreviations in the report.

# Executive Summary

Purpose:

Provide a concise overview of the progress achieved during the reporting period.

Include:

- Summary of key accomplishments

- Percentage completion of the project

- Major milestones achieved

- Main challenges faced

- Key activities planned for the next period

# Project Overview

## Background

Brief description of the project scope, location, and objectives.

## Contract Data

Provide essential contract information:

| Item | Details |
| --- | --- |
| Contract No.: | [Insert] |
| Start Date: | [Insert] |
| Original Completion Date: | [Insert] |
| Revised Completion Date: | [Insert] |
| Contract Amount: | [Insert] |
| Revised Contract Amount: | [Insert] |

# Physical Progress

[Show actual work progress compared to planned targets.]

| Work Component | Unit | Planned Quantity (to date) | Actual Quantity (to date) | % Planned Completion | % Actual Completion |
| --- | --- | --- | --- | --- | --- |
| Earthworks | m³ | 15,000 | 14,000 | 70% | 65% |
| Concrete Works | m³ | 5,000 | 4,500 | 50% | 45% |
| Asphalt Works | m² | 20,000 | 18,500 | 60% | 55% |

# Financial Progress

[Show expenditure trends and budget status.]

| Item | Amount (Currency) |
| --- | --- |
| Original Contract Value: | [Insert] |
| Approved Variations: | [Insert] |
| Revised Contract Value: | [Insert] |
| Amount Invoiced to Date: | [Insert] |
| Amount Paid to Date: | [Insert] |
| % Financial Progress: | [Insert] |

# Work Completed

List activities carried out during the reporting period:

- Site clearing and grading

- Excavation for foundations

- Reinforcement and formwork for piers

- Concreting works

- Utility relocation

# Work Planned for Next Period

List upcoming activities:

- Asphalt base course paving

- Bridge deck concreting

- Drainage system installation

- Street lighting installation

# Key Issues and Constraints

[Highlight any problems affecting progress.]

| Issue | Impact on Project | Proposed Solution | Responsible Party |
| --- | --- | --- | --- |
| Heavy rainfall | Delay in earthworks | Reschedule non-critical tasks | Site Engineer |
| Delayed delivery of steel | Affects concrete schedule | Engage alternate supplier | Procurement Officer |

# Risk Monitoring

[If you already have a risk register (from the inception report), update it here with status changes.]

| Risk ID | Risk Description | Current Status | Mitigation Action Taken |
| --- | --- | --- | --- |
| R1 | Land acquisition delays | Resolved | Title deeds acquired |
| R3 | Flooding risk | Ongoing | Installed temporary drainage |

# Health, Safety, and Environment (HSE)

Report on HSE activities:

- Safety inductions carried out

- PPE compliance statistics

- Accidents or near misses (with brief description)

- Environmental compliance (waste management, dust control)

# Photographic Records

Include dated photos of site progress with captions:

- Before / after comparison

- Key milestones (e.g., completion of foundations, start of paving)

- Problem areas (for documentation)

# Summary and Recommendations

Current overall % completion: [XX%]

Likelihood of meeting deadline: [High/Medium/Low]

Key actions for management:

- Approve variation order for drainage works

- Expedite payment for supplier invoices

- Increase workforce during dry season

# Annexes

## A. Updated Gantt Chart

## B. Detailed Measurement Sheets

## C. Updated Risk Register

## D. HSE Reports

## E. Meeting Minutes