RISK MATRIX

# Risk Register

| Risk ID | Risk Description | Category | Likelihood (1–5) | Impact (1–5) | Risk Level (L×I) | Rating (Low/Med/High) | Mitigation Strategy | Responsible Party |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Delay in land acquisition | Legal/Administrative | 4 | 5 | 20 | High | Early engagement with landowners and authorities | Project Manager |
| R2 | Underground utilities not mapped | Technical | 3 | 4 | 12 | Medium | Conduct utility survey prior to excavation | Site Engineer |
| R3 | Flooding of work site | Environmental | 2 | 5 | 10 | Medium | Schedule works in dry season; provide drainage | Contractor |

Instructions

- Likelihood: Probability of risk occurring (1 = Rare, 5 = Almost Certain)

- Impact: Severity if the risk happens (1 = Negligible, 5 = Critical)

- Risk Level = Likelihood × Impact

- Color codes:

  - Low: 1–6 (Green)

  - Medium: 7–14 (Yellow)

  - High: 15–25 (Red)

Legend:
🟩 Low – Manage through routine procedures
🟨 Medium – Monitor closely and take preventive measures
🟥 High – Immediate action required, escalate if needed